For discussion	FCR(97-98)67

on 28 November 1997

ITEM  FOR  FINANCE  COMMITTEE

CAPITAL  WORKS  RESERVE  FUND

HEAD 710 - COMPUTERISATION

Social Welfare Department

New Subhead “Implementation of Information Systems Strategy Phase I”

HEAD 170 - SOCIAL  WELFARE  DEPARTMENT

Subhead 001 Salaries

HEAD 47 - INFORMATION  TECHNOLOGY  SERVICES

DEPARTMENT

Subhead 001 Salaries

Members are invited to approve -

(a)	a commitment of $224,741,000 for implementing a Computerised Social Security System under Phase I of an Information Systems Strategy of the Social Welfare Department; and

(b)	an increase in the ceilings placed on the total notional annual mid-point salary value of all non-directorate posts in the permanent establishment of -

Social Welfare Department from $1,424,811,840 by $4,183,140 to $1,428,994,980; and

Information Technology Services Department from $370,341,680 by $2,407,140  to $372,748,820.

/PROBLEM .....

PROBLEM

The existing Social Security Payment System (SSPS) in the Social Welfare Department (SWD) cannot support the desired level of customer service orand provide adequate management information.

PROPOSAL

2.	The Director of Social Welfare proposes to develop a Computerised Social Security System (CSSS) at a total non-recurrent cost of $285 million.  To provide the development staff support needed, we propose to increase the notional annual mid-point salary (NAMS) ceilings of SWD from $1,424,811,840 by $4,183,140 to $1,428,994,980 and of Information Technology Services Department (ITSD) from $370,341,680 by $2,407,140 to $372,748,820.

JUSTIFICATION

3.	The use of information technology (IT) in SWD is limited.  To date, IT applications areis confined to the disbursement of social security payments through the SSPS, financial and accounting systems and other desktop computing.  The SSPS is a payment system put into operation in 1994.  It cannot generate the needed management information to support the monitoring of the social security schemes which now have a total recurrent spending of about $12 billion.  Better use of IT would enable better monitoring of the schemes andalso provide scope to improve service to recipients of social security assistance totalling 780 000.

4.	To explore the opportunities for the use of IT in SWD on a department-wide basis and to develop a new CSSS as a matter of priority, we have completed  in July 1997 an Information Systems Strategy Study (ISSS) of SWD and a feasibility study on CSSS.  We now propose to implement a CSSS as Phase I of the Information Systems Strategy for SWD.

5.	The feasibility study on CSSS concluded that, apart from providing the social security payment functions,  the CSSS should be capable of -

(a)	allowing on-line input of data and case details, and providing easy, prompt and user-friendly retrieval of information;

(b)	providing ready management information to facilitate policy analysis and reviews;

/(c) .....

(c)	enabling changes in policy, management and operations of the social security schemes to be effected with minimum lead time and development efforts; and

(d)	interfacing with other new computerised information systems in SWD.

Improvement in Customer Service

6.	With the functions set out in paragraph 5, the new CSSS will enable the Social Security Field Units (SSFU) of SWD to attend to more customers at any one time.  All the 33 SSFUs will be connected through a communication network linking up about 1 262 workstations.  Sophisticated on-line functions will also facilitate the collation and processing of data so that customers are less likely to be required to return to the field unit offices for a second time regarding their applications.  We summarise below the expected improvements to customer service -

(a)	Reduced Waiting Time for Customers

The counter staff serving customers will be able to use on-line functions to extract information and notify the officer responsible for the case, thus shortening the duration of each enquiry.  As a result, we expect 90% of customers to be attended to by the service unit staff within five minutes.  The current performance pledge is attendance in ten minutes.

(b)	Fewer Return Visits for Customers

The CSSS will capture more data to help determine the eligibility, amount and period of payment to each case.  After its implementation, we expect 90% of the straight-forward applications (e.g. Old Age Allowance) with all supporting documents available to have the investigation, assessment and authorisation completed on the same day.

(c)	Speedier Payment Processing

The CSSS will be able to support on-line assessment and authorisation of Traffic Accident Victims Assistance (TAVA) and Criminal and Law Enforcement Injuries Compensation (CLEIC) cases and the processing of payment.  We expect to reduce the  waiting time for payment to TAVA and CLEIC cases from seven to four working days.

/(d) .....

(d)	Speedier Processing of Off-site Cases

The CSSS also supports the use of mobile portable computers and printers in processing applications in sub-offices, hospitals and institutions.  This will eliminate the need for field staff to return to the main office for checking computer records and making reference to old paper case files.  We expect to reduce the turn-around time for processing these off-site cases from about one week at present to about three days.  This supporting function that allows off-site access to the main system can also enhance the productivity of the field staff.

(e)	Operational Environment

In implementing CSSS, we will  remove all the paper case files to a Central Casefile Depository (CCD).  This will free up storage space for front office use.  After the implementation of the CSSS and the setting up of the CCD, we estimate that about 1 800 m2 of office space in field units can be released for improving office environment to customers and staff.

Improvement in Management Information

7.		The existing SSPS provides only limited information on the profile of social security assistance recipients.  As a resultGiven this shortcoming, we have to conduct sample case surveys of social security assistance recipients annually in order to obtain even the very basic information and statistics on the profile of those receiving social security.  Due to the long lead time required for completing the statistical surveys and analyses, the information thus obtained cannot be up to datetooften becomes out-of-date.  We need much better management information of the social security schemes to ensure effective monitoring and to support policy reviews.

8.		We summarise below the expected improvements in the provision of management information -

(a)	the CSSS can provide regular reports such as the total and average recognised needs, resources and assistance payments by nature of case (e.g. old age, physically disabled),; by case type (e.g. single, family, unemployed),; and by household size;

/(b) .....

(b)	the time to obtain those limited statistics or management information currently available can be reduced from the present 10 to 14 days to two days or less on average;

(c)	the CSSS can provide an important decision support capability function that enables the user to analyse different scenarios by providing the projected outcome under various assumptions and scenarios.  This will enable the Administration to be more proactive and responsive in coping with the socio-economic changes in the management of and policy formulation on the social security schemes.

Cost Savings

9.	The major savings will come from the anticipated reduction of staff in administering the social security schemes.  The CSSS provides new functions and facilitates business process re-engineering to achieve the following -

all existing paper case files will be removed to the CCD.  Only documentary evidence such as application forms and medical assessment forms will be retained in new case files.  We anticipate that the workload of Assistant Clerical Officers and Clerical Assistants will be reduced by 25% and 55% respectively;

all forms, letters, notifications etc. will be stored in the CSSS in electronic form.  On-line functions will be available for the issue of these documents during case processing.  We anticipate that no Typists will be needed in SSFUs after the implementation of the CSSS; and

the CSSS captures additional data for determining the eligibility of customers and calculating payments for some simple comprehensive social security assistance cases.  The scrutiny of these applications can therefore be performed by staff at a junior rank.

10.	From 2001-02, we estimate that we can delete 100 posts from the existing establishment of SWD and ITSD.  This amounts to a realisable annual saving of $35.35 million.  Furthermore, much less printing and photocopying will  be required because almost all paper documents such as forms, reports, circulars and manuals can be stored in electronic form.  The total realisable staff and cost savings will amount to $38.5 million.

/Cost .....

Cost Benefit Analysis

| Encl. 1 | 11. We have carried out the usual cost benefit analysis applicable to major computer projects on the CSSS as contained in Enclosure 1. In this analysis, we have only accounted for tangible benefits in terms of savings which are either realisable, for example, posts to be deleted, or non-realisable such as fragmented posts that cannot be deleted and computer capacity released from ITSD’s Computer Bureau as a result of the discontinuation of SSPS. We have not made an attempt to quantify in monetary terms the benefits likely to accrue from closer monitoring of the social security schemes made possible with the CSSS. Furthermore, the system should bring about significant intangible benefits in terms of improved customer service. Therefore, despite a cost-benefit analysis which shows that the system will not break even for a long time or at all, we consider there are sufficient justifications to proceed with its development. |
| --- | --- |

FINANCIAL  IMPLICATIONS

12.	The estimated cost and cashflow for the implementation of CSSS are as follows -

1997-98

$million

1998-99

$million

1999-2000

$million

2000-01

$million

Total

| $million |
| --- |
| Non-recurrent Cost for |
| Development and |
| Implementation |
| (a) | Computer hardware | - | 13.581 | 0.665 | 28.402 | 42.648 |
| (b) | Computer software | - | 3.975 | 0.162 | 20.216 | 24.353 |
| (c) | Site preparation | - | 0.455 | 3.449 | 14.839 | 18.743 |
| (d) | Development services | - | 25.748 | 25.748 | 18.697 | 70.193 |
| (e) | Training | - | 0.322 | 2.542 | 15.625 | 18.489 |
| (f) | Data migration | - | 0.000 | 5.943 | 22.320 | 28.263 |
| (g) | Consumables and miscellaneous | - | 0.256 | 0.178 | 1.187 | 1.621 |
| (h) | Contingency | - | 4.434 | 3.869 | 12.128 | 20.431 |
|  | Sub-total | - | 48.771 | 42.556 | 133.414 | 224.741 |

/Non-recurrent .....

1997-98

$million

1998-99

$million

1999-2000

$million

2000-01

$million

Total

| $million |
| --- |
| Non-recurrent Staff Cost |
| (i) | Staff costs |
| (i) | SWD | 3.607 | 8.061 | 16.759 | 10.102 | 38.529 |
|  | (ii) | ITSD | 1.520 | 7.650 | 7.790 | 4.630 | 21.590 |
|  | Sub-total | 5.127 | 15.711 | 24.549 | 14.732 | 60.119 |
|  | Total | 5.127 | 64.482 | 67.105 | 148.146 | 284.860 |

13.	As regards paragraph 12(a), the cost of $42,648,000 is for the acquisition of 1 262 workstations, servers, peripherals, and data communication and related equipment.

14.	As regards paragraph 12(b), the cost of $24,353,000 is for the acquisition of system software including operating systems, database licences and personal computer software.

15.	As regards paragraph 12(c), the cost of $18,743,000 is for the installation of trunking and power sockets, and cabling work at 33 SSFUs, 18 other SWD offices including SWD headquarters and service units (e.g. CSSS Support Centre, Social Security Payments Control Section, Central Casefile Depository, Criminal and Law Enforcement Injuries Compensation Section and Traffic Accident Victims Assistance Section) and two ITSD offices (Data Centre and Disaster Recovery Bureau).

16.	As regards paragraph 12(d), the cost of $70,193,000 is for the employment of contractor to provide services on system development and implementation.

17.	As regards paragraph 12(e), the cost of $18,489,000 is for training on the use of personal computers and CSSS applications for both SWD and ITSD staff.  We estimate that a total of 1 324 staff will have to be trained in the initial years.

/18. .....

18.	As regards paragraph 12(f), the cost of $28,263,000 is for data migration/conversion services.  This includes costs for moving paper files to the CCD, inputting additional clients’ and case data to the CSSS, and developing programmes to convert existing data under the SSPS to the new CSSS.  This is a very labour-intensive process.  As the conversion work involves personal data, we are likely to undertake this work through in-house staff working overtime.

19.	As regards paragraph 12(g), the cost of $1,621,000 is for procurement of consumables and the miscellaneous items prior to the on-line running of CSSS.

20.	As regards paragraph 12(h), the cost of $20,431,000 represents 10% contingency on the cost items set out in paragraph 12(a) to (g).

| Encls. 2&3 | 21. As regards paragraph 12(i)(i), the cost of $38,529,000 represents the staff cost for setting up an SWD Project Team. The Team comprises 684 man-months of Social Security Officer/Assistant grade officers and 204 man-months of clerical and operations staff required over the three years of development and implementation. The main responsibilities of the Team are to manage the project, co-ordinate training, conduct user acceptance tests on CSSS functions and programmes developed for data migration/conversion from the existing SSPS to the CSSS and start up the CCD. In terms of posts required in 1997-98, this will involve nine additional posts, at an additional NAMS value of $4,183,140. Details are set out in Enclosures 2 and 3. |
| --- | --- |

23.	As regards paragraph 13(i)(ii) , the cost of $21,590,000 represents the staff cost for setting up an ITSD Development Team.  The Team comprises

| Encls. 4&5 | 22. As regards paragraph 12(i)(ii) , the cost of $21,590,000 represents the staff cost for setting up an ITSD Development Team. The Team comprises 261 man-months of staffing resources required over the three years of development and implementation. The main responsibilities of the Team are to oversee the development and migration services as provided by the contractor, to provide administrative and technical support services including system management, network and operation support, hardware and software procurement, site preparation, and system nursing. To supervise this project, ITSD will require inputs from a Chief Systems Manager on a part-time basis. In terms of non-directorate posts, ITSD will need to create four additional posts in 1997-98 at a NAMS value of $2,407,140. Details are set out in Enclosures 4 and 5. |
| --- | --- |

/Recurrent .....

Recurrent Cost

23.	We estimate the annually recurrent costs as follows -

First year cost in 2000-01 upon live-run of CSSS

in October 2000

($ million)

Full year cost from

2005-06

onwards

($ million)

(a)	Hardware maintenance

|  | 3.252 | 9.990 |
| --- | --- | --- |

(b)	Software licence and maintenance

|  | 0.528 | 5.128 |
| --- | --- | --- |

(c)	CSSS application maintenance services

|  | 7.438 | 14.877 |
| --- | --- | --- |
| (d) Other miscellaneous items | 1.187 | 1.793 |
|  | Sub-total | 12.405 | 31.788 |

| (e) Staff costs |
| --- |
| (i) SWD | 8.474 | 16.948 |
| (ii) ITSD | 4.894 | 9.788 |
|  | Sub-total | 13.368 | 26.736 |
|  | Total | 25.773 | 58.524 |

24.		As regards paragraphs 23(a) and (b), the annual expenditure is for the maintenance of hardware, system software and communications network equipment.  It also includes the rental of communication lines, as well as the licence fees for the software for the CSSS.  The terms and conditions of the existing computer bulk contract allow a special discount for the maintenance service charge of some equipment for the first four years.  Thus, the full year recurrent maintenance cost will increase considerably from about $9.6 million in 2002-03 to $15.1 million in 2005-06.  Details are set out in the cost benefit analysis in Enclosure 1.

25.	As regards paragraphs 24(a) and (b), the annual expenditure is for the maintenance of hardware, system software and communications network equipment.  It also includes the rental of communication lines, as well as the licence fees for the software for the CSSS.  The terms and conditions of the existing computer bulk contract allow a special discount for the maintenance service charge of some equipment for the first four years.  Thus, the full year recurrent maintenance cost will increase considerably from about $9.6 million in 2002-03 to $15 $15.1 million in 2005-06.  Details are set out in the cost benefit analysis in Enclosure 1.

25.	As regards paragraph 23(c), the annual expenditure is required for hiring service to perform ongoing application maintenance and support.

/26. .....

26.	As regards paragraph 23(d), the annual expenditure is for consumables required after the CSSS live-run.  These will include toner cartridges for printers, tape cartridges for backup data, optical disks and paper.

| Encl. 6 | 27. As regards paragraph 23(e)(i), the annual expenditure is required to meet the staff cost of 38 posts in SWD for the administration, user help-desk function and user-training of the CSSS. It will be offset by deleting ten posts currently running the SSPS . Details are set out in Enclosure 6. |
| --- | --- |

| Encl. 7 | 28. As regards paragraph 23(e)(ii), the annual expenditure is required to meet the staff cost of 16 posts of ITSD staff resources for overseeing the contractor for performing application maintenance and for providing system management, help desk, round-the-clock operation, and technical support services. It will be offset by deleting five posts currently running the SSPS. Details are set out in Enclosure 7. |
| --- | --- |

/IMPLEMENTATION .....

Implementation Plan

29.	We propose to implement the CSSS according to the following programme -

Activities

Expected

| completion date |
| --- |
|  | Tendering for implementation of CSSS | End August 1998 |
|  | Development and implementation of CSSS | End September 2000 |
|  | Data migration and CSSS goes live | Early October 2000 |
|  | Manual conversion to CSSS on line | End March 2001 |

BACKGROUND  INFORMATION

30.	To meet the problem described in paragraph 3, SWD with the assistance of ITSD and Consultants has -

(a)	conducted a departmental ISSS with the following broad objectives -

/(i) .....

(i)	to assess the long term IT potential and quantify the current IT requirements of SWD, having regard to its business and operational strategies; and

(ii)	to recommend a departmental IT strategic plan;

(b)	in parallel with the ISSS, a feasibility study was conducted to examine the development of a new CSSS.  The objective of this study was to recommend, in the light of the policy and operational objectives of SWD, and the likely technology options and resource constraints, a computerised social security system that would

/involve .....

involve a replacement of the current SSPS to meet fully the Administration's operational and management information needs for policy review, analysis, forecasting, operation and financial management control and payment within an early time-frame.

31.	The ISSS was completed in July 1997.  In their final deliverable the Consultants have outlined seven application systems for further development, including the CSSS.  The seven potential applications are  -

/(a) ......

Computerised Social Security System - This supports the processing of social security cases and automates key activities, thereby improving customer service;

Client Information System - This provides a centralised database for SWD’s clients, thereby facilitating sharing of client information among front-line workers in SWD, case monitoring and service planning;

Technical Infrastructure - This consists of networking and workstation facilities to enable individuals and groups to exchange key documents electronically, thereby facilitating person-to-person communication, access to other applications etc.;

Service Provider Information System - This is a centralised database with detailed information on services and staffing of all SWD and non-government organisation service units, thereby facilitating better service co-ordination, monitoring and planning;

/(e) .....

Human Resource Management System - This is a centralised database of SWD staff, thereby facilitating staff management and training;

Project and Service Planning System - The system contains updated and accurate information on all existing and new projects, thus facilitating project monitoring, control and service planning; and

Management Information System - This system extracts  information from the above applications and provides reports, thereby enabling better access and more accurate data to be made available for management and policy planning.

32.	We accord top priority to the CSSS and propose to proceed with its development and implementation as StagPhase I of the Information Systems Strategy of SWD.  The next priority will be to conduct feasibility studies on the Client Information System and Technical Infrastructure.  Subject to the findings and the business case of the feasibility studies, we intend to pursue them as PhaseStage II of the Strategy.  We will pursue studies on the remaining application systems in subsequent phastages phases.

------------------------------

Health and Welfare Bureau

November 1997

Enclosure 1 to FCR(97-98)xx

Please refer to the lotus file encl1.wk4.

Enclosure 2 to FCR(97-98)67

Proposed increase in the establishment ceiling of

Social Welfare Department

The ceiling placed on the total notional annual mid-point salary (NAMS) value of all non-directorate posts in the permanent establishment of the Social Welfare Department in 1997-98 will be increased from $1,424,811,840 by $4,183,140 to $1,428,994,980 for creating the following non-directorate posts to provide development support for the implementation of the system -

Rank

(a)

Number

of posts

(b)

Unit NAMS

$

(a) x (b)

Total NAMS

| $ |
| --- |
|  | Chief Social Security Officer | 1 |
| 869,220 |
| 869,220 |
|  | Senior Social Security Officer | 2 |
| 637,200 |
| 1,274,400 |
|  | Social Security Officer I | 2 |
| 450,360 |
| 900,720 |
|  | Social Security Officer II | 4 |
| 284,700 |
| 1,138,800 |
|  | ____ |
| _________ |
| Total | 9 |
| 4,183,140 |
|  | ____ |
| _________ |

Enclosure 3 to FCR(97-98)67

Proposed non-recurrent staff cost of

Social Welfare Department

The proposed non-recurrent staff cost in the Social Welfare Department at $38.529 million is for establishing the project team for system development and implementation -

Rank

(a)

Number of

man-months

(b)

Monthly

staff cost

$

(a) x (b)

Total

staff cost

$

Chief Social Security Officer

|  | 36 |
| --- | --- |

118,118

|  | 4,252,248 |
| --- | --- |

Senior Social Security Officer

|  | 72 |
| --- | --- |

83,604

|  | 6,019,488 |
| --- | --- |

Social Security Officer I

|  | 96 |
| --- | --- |

63,721

|  | 6,117,216 |
| --- | --- |

Social Security Officer II

|  | 240 |
| --- | --- |

47,085

|  | 11,300,400 |
| --- | --- |

Senior Social Security Assistant

|  | 132 |
| --- | --- |

37,991

|  | 5,014,812 |
| --- | --- |

Social Security Assistant

|  | 108 |
| --- | --- |

23,206

|  | 2,506,248 |
| --- | --- |

Assistant Clerical Officer

|  | 12 |
| --- | --- |

25,400

|  | 304,800 |
| --- | --- |

Clerical Assistant

|  | 120 |
| --- | --- |

16,562

|  | 1,987,440 |
| --- | --- |

Office Assistant

|  | 60 |
| --- | --- |

13,763

|  | 825,780 |
| --- | --- |

Motor Driver

12

_____

16,735

200,820

| __________ |
| --- |
| Total | 888 |
| 38,529,252 |
|  | _____ |
| __________ |

Enclosure 4 to FCR(97-98)67

Proposed increase in the establishment ceiling of

Information Technology Services Department

The ceiling placed on the total notional annual mid-point salary (NAMS) value of all non-directorate posts in the permanent establishment of the Information Technology Services Department in 1997-98 will be increased from $370,341,680 by $2,407,140 to $372,748,820 for creating the following non-directorate posts to provide development support for the implementation of the system -

Rank

(a)

Number of posts

(b)

Unit NAMS

$

(a) x (b)

Total NAMS

| $ |
| --- |
|  | Senior Systems Manager | 1 |
| 869,220 |
| 869,220 |
|  | Systems Manager | 1 |
| 637,200 |
| 637,200 |
|  | Analyst/Programmer I | 2 |
| 450,360 |
| 900,720 |
|  | _____ |
| _________ |
| Total | 4 |
| 2,407,140 |
|  | _____ |
| _________ |

Enclosure 5 to FCR(97-98)67

Proposed non-recurrent staff cost of

Information Technology Services Department (ITSD)

The proposed non-recurrent staff cost of $21.586  million is required for setting up an ITSD Development Team.  The Team comprises 261  man-months  of staff resources required for three years of development and implementation.  The breakdown is as follows -

Rank

(a)

Number of man-months

(b)

Monthly

staff cost

$

(a) x (b)

Total

staff cost

| $ |
| --- |
|  | Chief Systems Manager | 18 | 171,951 | 3,095,118 |
|  | Senior Systems Manager | 47 | 136,040 | 6,393,880 |
|  | Systems Manager | 59 | 86,750 | 5,118,250 |
|  | Analyst/Programmer I | 110 | 55,657 | 6,122,270 |
|  | Computer Operator I | 27 | 31,722 | 856,494 |
|  | ______ |
| _________ |
| Total | 261 |
| 21,586,012 |
|  | ______ |
| _________ |

Enclosure 6 to FCR(97-98)67

Proposed annual recurrent staff cost of

Social Welfare Department

(a)	Recurrent posts to support the Computerised Social Security System

The proposed annual recurrent staff cost in the Social Welfare Department at $16.948 million is made up of the following 38 posts required for system administration and management, change requests, user help desk, user training and Central Casefile Depository operations -

Rank

(a)

Number of posts

(b)

Annual

staff cost

$

(a) x (b)

Total

staff cost

$

Chief Social Security Officer

|  | 1 | 1,417,416 | 1,417,416 |
| --- | --- | --- | --- |

Senior Social Security Officer

|  | 2 | 1,003,248 | 2,006,496 |
| --- | --- | --- | --- |

Social Security Officer I

|  | 4 | 764,652 | 3,058,608 |
| --- | --- | --- | --- |

Social Security Officer II

|  | 7 | 565,020 | 3,955,140 |
| --- | --- | --- | --- |

Senior Social Security Assistant

|  | 7 | 455,892 | 3,191,244 |
| --- | --- | --- | --- |

Assistant Clerical Officer

|  | 1 | 304,800 | 304,800 |
| --- | --- | --- | --- |

Clerical Assistant

|  | 10 | 198,744 | 1,987,440 |
| --- | --- | --- | --- |

Office Assistant

|  | 5 | 165,156 | 825,780 |
| --- | --- | --- | --- |
| Motor Driver | 1 | 200,820 | 200,820 |
|  | ____ |
| __________ |
| Total | 38 |
| 16,947,744 |
|  | ____ |
| __________ |

/(b) .....

(b)	Posts to be deleted as a result of cessation of the Social Security Payment System -

Rank

(a)

Number

of posts

(b)

Annual

staff cost

$

(a) x (b)

Total

staff cost

$

Senior Social Security Officer

|  | 1 | 1,003,248 | 1,003,248 |
| --- | --- | --- | --- |

Social Security Officer I

|  | 1 | 764,652 | 764,652 |
| --- | --- | --- | --- |

Social Security Officer II

|  | 3 | 565,020 | 1,695,060 |
| --- | --- | --- | --- |
| Senior Social Security Assistant | 5 | 455,892 | 2,279,460 |
|  | _____ |
| _________ |
| Total | 10 |
| 5,742,420 |
|  | _____ |
| _________ |

Enclosure 7 to FCR(97-98)67

Proposed annual recurrent staff cost of

Information Technology Services Department

(a)	Recurrent staff resources to support the Computerised Social Security System

The proposed annual recurrent staff cost in the Information Technology Services Department at $9.788 million is made up of 16 posts for monitoring application maintenance, system management, help desk and technical support services -

Rank

(a)

Number

of posts

(b)

Annual

staff cost

$

(a) x (b)

Total

staff cost

| $ |
| --- |
|  | Senior Systems Manager | 1 | 1,632,480 |

1,632,480

| Systems Manager | 1 | 1,041,000 |
| --- | --- | --- |

1,041,000

| Analyst/Programmer I | 5 | 667,884 |
| --- | --- | --- |

3,339,420

| Senior Computer Operator | 2 | 555,192 |
| --- | --- | --- |

1,110,384

| Computer Operator I | 7 | 380,664 | 2,664,648 |
| --- | --- | --- | --- |
|  | ___ |
| ___________ |
| Total | 16 |
| 9,787,932 |
|  | ___ |
| ___________ |

/(b) .....

(b)	Posts to be deleted as a result of cessation of the Social Security Payment System -

Rank

(a)

Number

of posts

(b)

Annual

staff cost

$

(a) x (b)

Total

staff cost

| $ |
| --- |
|  | Systems Manager | 1 | 1,041,000 | 1,041,000 |
|  | Analyst/Programmer I | 2 | 667,884 | 1,335,768 |
|  | Analyst/Programmer II | 2 | 388,080 | 776,160 |
|  | _____ |
| __________ |
| Total | 5 |
| 3,152,928 |
|  | _____ |
| __________ |