Enclosure 2 to FCR(97-98)91

The Second Railway Development Study

Tentative Study Programme

| Month | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Prepare study methodology,

Inception Report

study  programme & schedule of working paper, notes & study report

Stage I Interim Report

Interim Recommendation (I)

- Identification of urgent projects

for early planning and recommendation of short to medium term solutions to congestion problems in the existing railway network

Stage II Interim Report

Interim Recommendation (II)

- More detailed recommendations on the urgent projects in the updated rail network

|  | Draft Final Report |
| --- | --- |

Formulate updated Railway Development Strategy

Final Report

Comments and Responses