Provisional Legislative Council Panel on Transport

Progress of the Airport Railway and

Transport Services for the New Airport

Introduction

The new Airport is scheduled to begin operation from 6 July 1998.  This paper updates members on the planning for transport services to be provided for the new Airport.

Public transport services

2.	Our strategy is to provide a wide range of choices of transport services for the new Airport and Tung Chung New Town.  These include the Airport Railway (AR), franchised bus, ferry and taxis.  A note on the planned routing and fare arrangements for public transport services other than the AR are at Annex A.

The Airport Railway

3.	Members were last briefed in June 1997 by the MTR Corporation on progress of the construction works for the AR, consisting of the Tung Chung Line (TCL) and Airport Express Line (AEL).  Present plan is for the TCL to start operation on 22 June, while the AEL will be commissioned on 6 July to tie in with the opening of the new airport.  A note which updates members on progress of the AR construction is at Annex B.  A paper which sets out fare alternatives proposed for the AEL and fares for the TCL is at Annex C.

Transport Bureau

Government Secretariat

TBCR 74/5/581/87

March 1998

Public Transport Services

for New Airport and Tung Chung New Town

Purpose

This note sets out the planned transport services to be provided for the new airport at Chek Lap Kok (CLK) and Tung Chung New Town.

Background

2.		In June 1995, the Transport Department commissioned consultants to carry out a Transport Study for the New Airport (TRANSNA).  It is to develop a strategy for the provision of public transport services to the new airport and Lantau for the period from 1997 to 2006.  A wide range of public transport services were recommended.  Members were consulted on the preliminary transport proposals recommended by TRANSNA on 18 January 1996 and the public transport provision for Tung Chung New Town on 11 April 1996.

Planning Philosophy

3.		In developing a public transport network for the new airport and Tung Chung New Town, the following factors have been considered :

Competition : Viable competing transport services are allowed in parallel to Airport Railway (AR) services.

Level of service : Adequate transport services will be provided.

Comfort and convenience : The bus and ferry services will be air-conditioned.  Facilities for the mobility impaired will be available.

Fare : The fares charged should be affordable while the services should be financially viable.

Choice : The airport bus network should be extensive.  Some bus services should have a dual function targeted at both the air passengers and commuters.  Extensive feeder services should be planned to serve the AR.  All classes of taxis will access to the Air Passenger Terminal and the adjoining Ground Transportation Centre (GTC).  Employees’ services for airport employees are allowed.

Public Transport Services

Airport Railway (AR)

4.		The AR will connect Central District with the new airport and Tung Chung New Town.  The Airport Express Line (AEL) provides a dedicated airport express service linking Central, western Kowloon and Tsing Yi with the new airport, stopping at Hong Kong, Kowloon, Tsing Yi and Airport Stations.  The Tung Chung Line (TCL) provides a domestic mass transit service linking Central, western Kowloon and Tsing Yi with Tung Chung New Town, stopping at Hong Kong, Kowloon, Olympic, Lai King, Tsing Yi and Tung Chung Stations.

5.		Both services would operate from 6:00 a.m. to 1:00 a.m. the following day.  The journey time from Central to the new airport or Tung Chung would be about 23 minutes.  The initial AEL train frequency during peak hours would be 8 minutes.  For the TCL, the initial train frequency during peak hours would be 4 minutes between Hong Kong and Tsing Yi Stations, and 8 minutes between Tsing Yi and Tung Chung Stations.  Passengers using the TCL could interchange with the existing MTR Tsuen Wan Line at Lai King Station.

AR Feeders

6.		New AEL feeder bus routes have been planned with luggage racks installed on the buses.  Details of the services are set out in Table 1, as follows.  New feeder bus routes as well as modifications to the existing bus and green minibus routes have been planned to serve the TCL, as outlined in Tables 1 and 2 below -

Table 1

Airport Railway Feeder Bus Services

AR Station

Route No.

Destination

Fare

($)

Proposed

Peak

| Frequency (mins) |  |
| --- | --- |

Hong Kong

AEL (passing)

AF20

| (new) | Taikoo Shing | (to be determined) | 15 |  |
| --- | --- | --- | --- | --- |

Hong Kong

| TCL (passing) | 4 | Wah Fu - Central Ferry Pier |
| --- | --- | --- |

4.2 (non-A/C)

|  | 5 |  |  | 12 | Robinson Road - Central Ferry Pier |
| --- | --- | --- | --- | --- | --- |

4.3 (A/C)

|  | 8 |  |  | 15 | The Peak - Exchange Square |
| --- | --- | --- | --- | --- | --- |

4.9 (non-A/C)

| 8.8 (A/C) | 13 |  |
| --- | --- | --- |

|  | 20 | Shau Kei Wan - Central (Rumsey Street) | 4.2 (non-A/C) | 10 |  |  | 70 | Aberdeen - Exchange Square | 4.7 (A/C) | 6 |  |  | 88 | Hing Wah Estate - Exchange Squre | 4.5 (non-A/C) | 15 |  |  | 511 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Jardine’s Lookout - Central Ferry Pier

(except Sunday & Public Holiday)

6.1 (A/C)

|  | 12 |  |
| --- | --- | --- |

Kowloon

| AEL | K1A | Tsim Sha Tsui (East) | 3.5 (A/C) | 8 |  |  | K2A |
| --- | --- | --- | --- | --- | --- | --- | --- |

Kowloon Tong

|  | 7.0 (A/C) | 10 |  |
| --- | --- | --- | --- |

Kowloon

| TCL | 2E | Kowloon City Ferry |
| --- | --- | --- |

3.0 (non-A/C)

| 4.2 (A/C) | 10 |  |  | 3C |
| --- | --- | --- | --- | --- |

Tsz Wan Shan

4.2 (non-A/C)

| 5.9 (A/C) | 8 |  |  | 11 |
| --- | --- | --- | --- | --- |

Diamond Hill MTR

3.5 (non-A/C)

| 4.7 (A/C) | 5 |  |  | 14 |
| --- | --- | --- | --- | --- |

Yau Tong  (Ko Chiu Road)

4.2 (non-A/C)

| 5.5 (A/C) | 9 |  |  | 26 |
| --- | --- | --- | --- | --- |

Shun Tin

4.2 (non-A/C)

| 5.5 (A/C) | 7 |  |  | 203E |
| --- | --- | --- | --- | --- |

Tsz Wan Shan (S)

|  | 4.7 (A/C) | 9 |  |  | 215X |
| --- | --- | --- | --- | --- | --- |

Lam Tin

| (Kwong Tin Estate) | 6.2 (A/C) | 6/7 |  |  | 281A |
| --- | --- | --- | --- | --- | --- |

Kwong Yuen

|  | 6.5 (A/C) | 13/14 |  |
| --- | --- | --- | --- |

Olympic

| TCL | 31B | Shek Lei |
| --- | --- | --- |

3.0

| (non-A/C) | 7/8 |  |  | 32 |
| --- | --- | --- | --- | --- |

Shek Wai Kok

4.2

| (non-A/C) | 11/12 |  |  | 33A |
| --- | --- | --- | --- | --- |

Tsuen Wan Ferry

4.2

(non-A/C)

| 5.2 (A/C) | 9/10 |  |  | 37 |
| --- | --- | --- | --- | --- |

Kwai Shing (West)

3.5

(non-A/C)

| 4.7 (A/C) | 7/8 |  |  | 66 |
| --- | --- | --- | --- | --- |

Tai Hing

7.3

| (non-A/C) | 10 |  |  | 66X |
| --- | --- | --- | --- | --- |

Tai Hing

8.2

(non-A/C)

| 11.8(A/C) | 6/7 |  |
| --- | --- | --- |

|  | 72 |
| --- | --- |

Tai Wo

6.0

| (non-A/C) | 18/23 |  |  | 72X |
| --- | --- | --- | --- | --- |

Tai Po Central

6.7

(non-A/C)

| 9.1 (A/C) | 7 |  | Lai King TCL (passing) | 30 |
| --- | --- | --- | --- | --- |

Allways Garden -

Cheung Sha Wan

4.0

| (non-A/C) | 15 |  |  | 42 |
| --- | --- | --- | --- | --- |

Cheung Tsing Estate -

Shun Lee

4.9

(non-A/C)

| 6.6 (A/C) | 11 |  |  | 45 |
| --- | --- | --- | --- | --- |

Lai Yiu Estate -

Kowloon City Ferry

4.3

| (non-A/C) | 17 |  |  | 46 |
| --- | --- | --- | --- | --- |

Lai Yiu Estate -

Jordan Road Ferry

3.5

| (non-A/C) | 15 |  |  | 46X | Hin Keng - Mei Foo |
| --- | --- | --- | --- | --- | --- |

4.9

| (non-A/C) | 9 |  |
| --- | --- | --- |

Tsing Yi

| TCL | 49X | Kwong Yuen |
| --- | --- | --- |

6.8

| (non-A/C) | 6/7 |  |  | 63M | Yuen Long |
| --- | --- | --- | --- | --- | --- |

7.3

(non-A/C)

| 10.2(A/C) | 8 |  |  | 247M | Tsing Yi Estate (peak only) | 3.2 (A/C) | 6 |  |  | 248M | Cheung Hang Estate (circular) | 3.2 (A/C) | 6 |  |  | 249M | Mayfair Garden (circular) | 3.2 (A/C) | 2/3 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Note : (1) A/C : Air-conditioned

Table 2

Green Minibus Feeder Services to Airport Railway Stations

Route No.

Terminal Points

Proposed Maximum

Fare

($)

Proposed

Peak Frequency

| (mins.) |  | A. Hong Kong Station |  | 45 |
| --- | --- | --- | --- | --- |

Star Ferry (Connaught Place)-

| University of Hong Kong | 5.3 | 12 |  | 54 |
| --- | --- | --- | --- | --- |

Mt. Davis Road -

| Central Ferry Pier | 6.0 | 12 |  | 55 |
| --- | --- | --- | --- | --- |

Queen Mary Hospital -

| Central Ferry Pier | 6.0 | 8 |  |
| --- | --- | --- | --- |

| B. Kowloon Station |  | Under planning | Kowloon Station - Ho Man Tin Hill Road | 4.2 | 8/9 |  | C. Olympic Station |  | Under planning |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Olympic Station -

| Charming Garden | 3.5 | 10 |  | Under planning |
| --- | --- | --- | --- | --- |

Olympic Station -

| Diamond Hill MTR Station | 6.5 | 12 |  | Under planning |
| --- | --- | --- | --- | --- |

Olympic Station -

| Richland Garden | 7.5 | 15 |  | D. Lai King Station |  | 46M |
| --- | --- | --- | --- | --- | --- | --- |

Lai King  -

| Lai King MTR Station | 3.0 | 15 |  | 47M |
| --- | --- | --- | --- | --- |

Wonderland Villas -

| Lai King MTR Station | 3.5 | 6 |  | 90M |
| --- | --- | --- | --- | --- |

Lai King -

| Mei Foo MTR Station | 4.1 | 4 |  | 93 |
| --- | --- | --- | --- | --- |

Wah Yuen Chuen -

| Tsuen Wan | 4.1 | 6 |  | 405 |
| --- | --- | --- | --- | --- |

Cheung Hang Estate -

| Lai King MTR Station | 4.2 | 5 |  | 407 |
| --- | --- | --- | --- | --- |

Tsing Yan -

| Princess Margaret Hospital | 7.2 | 8 |  | E. Tsing Yi Station |  | 405A |
| --- | --- | --- | --- | --- | --- | --- |

Cheung Hang Estate -

| Tsing Yi Ferry Pier | 2.6 | 8 |  | Under planning |
| --- | --- | --- | --- | --- |

Tsing Yi AR Station -

Riviera Garden

to be

determined

to be

| determined |  |
| --- | --- |

Franchised Buses

7.		A total of 35 bus routes have been planned to serve the new airport and Tung Chung New Town as shown in Tables 3 and 4.

Table 3

Franchised Bus Services for New Airport

(on opening of new airport in July 1998)

Route

Group

Route No.

Destinations

Fare

($)

Proposed

Peak

Frequency

| (mins) |  |
| --- | --- |

Airbus

| Service | A11 | Causeway Bay - Air Passenger Terminal | 40.0 | 12 |  |  | A12 |
| --- | --- | --- | --- | --- | --- | --- | --- |

Sai Wan Ho  - Air Passenger Terminal

|  | 45.0 | 15 |  |  | A21 |
| --- | --- | --- | --- | --- | --- |

Tsim Sha Tsui - Air Passenger Terminal

|  | 33.0 | 10 |  |  | A22 |
| --- | --- | --- | --- | --- | --- |

Lam Tin  - Air Passenger Terminal

|  | 39.0 | 15 |  |  | A31 |
| --- | --- | --- | --- | --- | --- |

Tsuen Wan  - Air Passenger Terminal

|  | 17.0 | 15 |  |  | A41 |
| --- | --- | --- | --- | --- | --- |

Sha Tin  - Air Passenger Terminal

|  | 20.0 | 20 |  |  | A35 |
| --- | --- | --- | --- | --- | --- |

Mui Wo - Air Passenger Terminal

$12.9

($20.9)

| (Note 1) | 30/60 |  |
| --- | --- | --- |

External

| Service | E11 | Causeway Bay - Air Passenger Terminal | 21.0 | 10/15 |  |  | E22 |
| --- | --- | --- | --- | --- | --- | --- | --- |

Kowloon City  - Chek Lap Kok Ferry Pier (via Air Passenger Terminal)

|  | 18.0 | 7/8 |  |  | E32 |
| --- | --- | --- | --- | --- | --- |

Kwai Fong  - Chek Lap Kok Ferry Pier (via Air Passenger Terminal)

|  | 10.0 | 10/15 |  |  | E33 |
| --- | --- | --- | --- | --- | --- |

Tuen Mun  - Air Passenger Terminal

|  | 13.0 | 11/15 |  |  | E34 |
| --- | --- | --- | --- | --- | --- |

Tin Shui Wai  - Air Passenger Terminal

|  | 13.0 | 6/9 |  |  | E41 |
| --- | --- | --- | --- | --- | --- |

Tai Po  - Air Passenger Terminal

|  | 13.0 | 9/12 |  |  | E42 |
| --- | --- | --- | --- | --- | --- |

Shatin  - Air Passenger Terminal

|  | 13.0 | 12 |  |
| --- | --- | --- | --- |

Shuttle

| Service | S51 | Tung Chung AR Station - Air Passenger Terminal (via Cargo Terminal) (circular) | 4.0 | 8/9 |  |  | S52 | Tung Chung AR Station - Aircraft Maintenance Area | 4.0 | 12 |  |  | S53 | Chek Lap Kok Ferry Pier - Air Passenger Terminal (circular) | 3.0 | 15 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

|  | S54 | Chek Lap Kok Ferry Pier - Aircraft Maintenance Area (via Air Passenger Terminal) | 7.0 | 15 |  |  | S61 |
| --- | --- | --- | --- | --- | --- | --- | --- |

Tung Chung AR Station - Air Passenger Terminal

| (via Tung Chung Ferry Pier) (circular) | 3.5 | 5/8 |  |  | S62 | Tung Chung AR Station - Cargo Terminal & Aircraft Catering Area(circular) | 3.0 | 8/10 |  |  | S63 | Tung Chung AR Station - Aircraft Catering Area (via Cathay Hqs)(circular) | 3.0 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

6/9

|  |  |  | S64 |
| --- | --- | --- | --- |

Tung Chung AR Station - Chek Lap Kok Ferry Pier (via Air Passenger Terminal)

|  | 3.5 | 5/9 |  |
| --- | --- | --- | --- |

Over-night

| Service | N11 |
| --- | --- |

Causeway Bay  - Air Passenger Terminal

(Ground Transportation Centre)

|  | 35.0 | 20 |  |  | N21 |
| --- | --- | --- | --- | --- | --- |

Mong Kok  - Air Passenger Terminal

|  | 23.0 | 20 |  |  | N22 |
| --- | --- | --- | --- | --- | --- |

Star Ferry - Air Passenger Terminal

|  | 28.0 | 20 |  |  | N31 |
| --- | --- | --- | --- | --- | --- |

Tsuen Wan  - Air Passenger Terminal

|  | 20.0 | 20 |  |
| --- | --- | --- | --- |

Note :

(1)   Fares in brackets are Sunday and public holiday fares.

Table 4

Franchised Bus Services terminating in Tung Chung New Town

(on opening of new airport in July 1998)

I. External Routes

Route No.

Destinations

Fare

($)

Proposed Peak

Frequency

(mins)

|  |  | E21 |
| --- | --- | --- |

Tai Kok Tsui  - Tung Chung AR Station

|  | 14.0 | 12/15 |  | E31 |
| --- | --- | --- | --- | --- |

Tsuen Wan - Tung Chung AR Station

|  | 10.0 | 10/15 |  |
| --- | --- | --- | --- |

II. North/South Lantau Routes

Route No.

Destinations

Fare

($)

Proposed

Frequency

(mins)

|  |  | 3 |
| --- | --- | --- |

Mui Wo - Tung Chung Pier (Ma Wan Chung)

(via Tung Chung Town Centre)

$6.6

($10.5)

| non-A/C | 45/60 |  | 11 | Tung Chung Town Centre -Tai O |
| --- | --- | --- | --- | --- |

$11.0

($17.50)

| A/C | 30/60 |  | 13 |
| --- | --- | --- | --- |

Tung Chung Town Centre -

Mui Wo

$9.7

($15.4)

| A/C | 25/60 |  | 23 |
| --- | --- | --- | --- |

Tung Chung Town Centre -

Ngong Ping

$14.5

($23.0)

| A/C | 15/60 |  | 31 |
| --- | --- | --- | --- |

Tai O - Tung Chung Pier (Ma Wan Chung)

(via Tung Chung Town Centre)

$7.5

($12.0)

| non-A/C | 1-2 trips |  | 34 |
| --- | --- | --- | --- |

Tung Chung Town Centre -

Shek Mun Kap (Law Hon Monastery)

$4.0

($5.8)

| A/C | 20/30 |  |
| --- | --- | --- |

N13

(over-night service)

Mui Wo - Tung Chung Town Centre

$13.0

| ($20.0) | 60 |  |
| --- | --- | --- |

Notes:

(1) Fares in brackets are Sundays and public holidays fares.

(2) A/C : air-conditioned

Ferries

8.		A ferry service will be operated between CLK and Tuen Mun at an initial frequency of 20 minutes.  The journey time is about 10 minutes and the fare is $15.

Taxis

9.		To facilitate the air passengers in travelling to and from the new airport, taxis will serve the new airport and Tung Chung New Town as follows :

Urban taxis will operate at CLK and Tung Chung New Town.

Lantau taxis will operate at CLK and Lantau.

New Territories taxis will serve the Air Passenger Terminal, GTC and AR Tsing Yi Station.

Tour Coaches, Hotel Vehicles, Hire Cars

10.		Tour coaches, hotel vehicles and hire cars will continue to provide a premium service for the tourists and hotel residents.

Private Cars

11.		Travellers to the new airport can also drive conveniently to the new airport via the Lantau Link and North Lantau Highway.  Over 3,000 parking spaces will be provided near the Air Passenger Terminal.  The Airport Authority is considering the level of parking fees to be charged.

Publicity

12.		Adequate publicity will be arranged by the Government, MTRC, Airport Authority and public transport operators in consultation with the Hong Kong Tourist Association to publicise and promote the airport transport services.

Members to Note

13.		Members are requested to note the variety of public transport services planned for the new airport and Tung Chung New Town as set out in this note.

Transport Bureau

6 March 1998

Annex B

Airport Railway Progress - 28 February 1998

Purpose

This note updates members on the progress of the Airport Railway.

I.	Construction Progress

2.	Civil engineering construction works have been substantially completed.  Remaining station activities are concentrated on building services and architectural finishing works.

3.	All trackwork has been completed as has electrification of the overhead line supplying train power.

4.	All electrical supply substations have been energized.

5.	System-wide electrical and mechanical works, including platform screen doors, communication systems, lifts, escalators, environmental control systems, automatic fare collection equipment, signalling and the main control systems, are in the final stages of installation, testing and commissioning.

6.	Trains necessary for Day One operation have been delivered to Hong Kong and are at an advanced stage of acceptance testing.

7.	Running of trains to test and commission all interfacing systems commenced between Tung Chung/Airport and Tsing Yi on 29 December 1997 and from Tsing Yi to Hong Kong on 23 February 1998, both on time to the original Project programme.

8.	Inspections by the Fire Services Department and the Hong Kong Inspecting Officer of Railways are proceeding satisfactorily.

9.	The next major Project objective is to hand over all essential facilities to the Corporation's Operating Division for Trial Running of the Railway to commence between Tung Chung/Airport and Tsing Yi on 30 March 1998, as programmed.

10.	Construction progress remains on course to complete the Railway for operations by 21 June 1998.

II.	Operational Issues

11.	Very good progress has been made with recruitment of Operating staff.  678 or 85% of Operating staff were in post by mid February.

12.	Peak training activity for the Operating staff has been underway since early 1998. On average 20 classes are run each day. 50% of all Operating staff have undergone classroom training to date. On-the-job training will be conducted during the Trial Operation.

13.	Preparation for the Trial Operation is being actively progressed. Trial operation for the section between Tsing Yi and Airport/Tung Chung Stations has been programmed to start at the end of March. Over 200 trial exercises have been planned. Joint trial exercises with external parties such as the Airport Authority, Police and Fire Services are also being planned.

14.	The critical Operating Manuals that require to be in place for the commencement of Trial Operation have been identified. Most of these manuals are ready in draft form and it is expected that the task can be completed in time. Active progress is being made on other non-critical Operating Manuals.

15.	Operating service contract awards are in their final stage. These contracts include cleaning, trolley management, porter service, car park management and baggage handling. It is expected that all of the service contracts will be in place for the passenger service.

III.	Conclusion

16.	There are less than 4 months to the opening of LAR.  On the construction side,  E&M testing and commissioning, station building services and architectural finishing rem

# Footnotes

ain to be finished.

17.	Labour numbers, for the first time du